## Slide 1: CityVision
Smart City Intelligence & Analytics Platform
Graduation Project · Team of 6 · 6-week plan

## Slide 2: From fragmented data to one city view
The problem
Urban data lives in separate sectors and sources
Formats, timestamps, geography, and granularity differ
Hard to find priority areas, patterns, and trends
The CityVision answer
Integrate six urban domains in one analytical model
Clean and standardize with SQL and Python
Interactive Power BI dashboards, forecasting, and recommendations

## Slide 3: Six urban domains, one platform
1
Traffic
Volume, congestion, peak hours
2
Accidents
Frequency, severity, hotspots
3
Weather
Temperature, rain, wind
4
Air Quality
Pollutants and AQI trends
5
Transportation
Routes, ridership, usage
6
Energy
Consumption and demand patterns

## Slide 4: What the project sets out to do
1
Prepare
Collect open data for six domains; clean, standardize, and integrate it with SQL and Python.
2
Analyze
Run exploratory analysis to uncover trends, patterns, and cross-domain relationships.
3
Visualize
Build interactive Power BI dashboards with KPIs, maps, and time and location filters.
4
Predict & Advise
Forecast a key indicator against a baseline and turn findings into recommendations.

## Slide 5: Scope: what is in and what is out
In scope
Open data from reliable sources
Cleaning, transformation, integration
SQL, Python analysis, data modeling
Power BI dashboards and KPIs
Forecasting and recommendations
Out of scope
Controlling traffic lights or infrastructure
Deploying IoT sensors
A real-time operational system
A citizen mobile app
Paid cloud services without approval

## Slide 6: Six weeks from raw data to final delivery
1
Week 1
Planning
Proposal, dataset inventory
2
Week 2
Cleaning & Integration
Clean data, SQL scripts
3
Week 3
EDA & Modeling
Notebooks, data model
4
Week 4
Power BI
Dashboard MVP
5
Week 5
Forecasting
Forecast model, advice
6
Week 6
Testing & Delivery
Final report, presentation

## Slide 7: How the data flows through the project
Open Data
Six domains
SQL
Clean and integrate
Python
EDA and forecasting
Power BI
Interactive dashboards
Insights
Recommendations
Tools
SQL Server / PostgreSQL · Python & Jupyter · Power BI Desktop · Git & GitHub

## Slide 8: Team and roles
Member | Role
آلاء أيمن رمضان إسماعيل | Team Leader & Coordinator
نيرة أبو الفتوح عبد المحسن سالم | Data Sources & Data Quality
عبد الرحمن محمد عبد العظيم قناوي | SQL Developer & Integration
شهد سليمان العمروسي | Python Data Analyst
مروة ناصر عبد الرحمن سويلم | Power BI Developer
ضياء محمد إبراهيم السيد | Forecasting, QA & Reporting

## Slide 9: Top risks and how we handle them
Risk | Probability | Impact | Mitigation
Insufficient data for a domain | High | High | Find alternative sources; narrow scope
Inconsistent formats and timestamps | High | High | Standardize schemas, units, dates
Difficult dataset integration | High | High | Validate shared keys, time, location
Poor forecast performance | Medium | High | Baseline and time-aware validation
SQL vs Power BI mismatch | Medium | High | Reconcile totals on reference cases
Correlation read as causation | Medium | High | Separate association from causation

## Slide 10: How we will measure success
1
≥ 95%
Data completeness in required fields
2
≤ 5 sec
Main dashboard load time
3
100%
Power BI vs SQL agreement on tested KPIs
4
Baseline
Forecast compared with a baseline using MAE, RMSE, MAPE
Targets are proposed and will be reviewed against the actual datasets.

## Slide 11: Deliverables and repository
GitHub repository
CityVision/
├── 01_Project_Management/
├── 02_Data/
├── 03_SQL/
├── 04_Python/
├── 05_PowerBI/
├── 06_Reports/
├── CityVision_Presentation.pptx
└── README.md
What we deliver
Raw and cleaned datasets with a data dictionary
SQL scripts and Python notebooks
Interactive Power BI dashboard (.pbix)
Forecasting model and evaluation report
Final analytical report with recommendations
Final presentation and README

## Slide 12: From fragmented data to city decisions
CityVision — Smart City Intelligence & Analytics Platform
Thank you